Proposal

Agent Console UX Redesign

Client Nimbus AI — Product & Platform. Project Agent Operator Console.

Purpose

Cut time-to-first-successful-run for new operators by redesigning the console around the tasks they actually perform.

Prepared by Intelligaia   ·   12 August 2026   ·   IG-PRO-0207   ·   Confidential

Contents

The problem	3

Our approach	3

Scope	3

Timeline	3

Why Intelligaia	4

Investment	4

Next steps	4

# The problem

New operators reach a working agent run slowly. The console exposes the full API surface up front, so the first session is spent decoding concepts — runs, tools, traces, evals — before any value appears. Your own funnel shows the drop-off between signup and first successful run. The interface is organised around the platform's architecture, not the operator's task.

# Our approach

We redesign the console around a small number of operator jobs — launch a run, inspect a trace, fix a failing eval — and let the API surface recede until it is needed. The design system stays the source of truth; every screen is built from tokens and documented states, including the ones teams usually skip: empty, loading, partial, and error.

Task-first information architecture, validated with your operators before any high-fidelity design.

A state-complete component set — empty, loading, error, first-run, and power-user for every core view.

Accessibility to WCAG 2.1 AA as a build requirement, not a later audit.

First successful run becomes a guided path, not a scavenger hunt.

# Scope

| Discovery | Operator interviews, task analysis, current-console audit |
| --- | --- |
| IA & flows | Task-first navigation model, first-run path, key flows |
| UI system | Console screens on your design system, state-complete |
| Handoff | Figma (auto-layout, variables), documented states, a11y notes |

# Timeline

| Phase | Weeks | Output |
| --- | --- | --- |
| Discovery | 1–2 | Task map, audit findings |
| IA & flows | 3–4 | Navigation model, first-run path |
| UI system | 5–8 | State-complete console screens + handoff |

# Why Intelligaia

Enterprise, data-dense product design is the core practice — not a side offering.

System-first delivery: output maps to your components, so it survives past the engagement.

Accessibility and edge-case rigor are built into how we work, not bolted on.

# Investment

[TK: pricing — provide fee basis and payment schedule]

# Next steps

A 45-minute working session to confirm the operator jobs and lock the discovery start date.