## Slide 1
Project
Readout &
Status
Templates
for Client Readouts
On-brand slide templates for project readouts, status updates, and OKR reviews — built to the IntelliGIA design system.
PREPARED BY IntelliGIA Design Team
DATE August 2026
VERSION v2 — updated cover & typography

## Slide 2
AGENDA
1
Next Steps — Action Items
Who owns what, by when
2
Status Update — Initiative Cards
Traffic-light view across workstreams
3
Status Update — Initiative Table
Structured table with due dates
4
Task Tracker
Priority, owner, completion %
5
Detailed Task Register
Full task log with notes & blockers
6
OKRs & Key Milestones
Objectives, key results, and timeline

## Slide 3
PROJECT READOUT
Next Steps & Action Items
Action Item | Description | Assigned To | Follow-up Date
Cost savings estimates | Verify preliminary cost savings estimates with HR and selected teams | [Insert name] | [Insert date]
Vendor evaluation | Complete vendor scoring matrix and shortlist top 3 | [Insert name] | [Insert date]
Stakeholder alignment | Schedule alignment review with product, engineering, and design leads | [Insert name] | [Insert date]
Prototype feedback | Collect and synthesize user testing feedback from sprint 4 | [Insert name] | [Insert date]
Risk register update | Refresh risk register with new items from latest review | [Insert name] | [Insert date]
Source: [Insert source]

## Slide 4
FRIDAY STATUS UPDATE
Status Update — [Insert Date]
ON TRACK
Discovery & Research
User interviews complete; synthesizing personas
ON TRACK
UX Design
Wireframes approved; hi-fi in progress
AT RISK
Frontend Engineering
API integration blocked by auth service delay
ON TRACK
Backend Engineering
Core endpoints shipped; 2 remaining
CRITICAL
QA & Testing
Test coverage at 45% — needs ramp before release
ON TRACK
DevOps & Deployment
Staging environment provisioned and healthy
Legend: On track At risk Critical

## Slide 5
FRIDAY STATUS UPDATE
Status Update — [Insert Date]
Initiative | Update | Due Date | Status
Discovery & Research | User interviews complete; personas in synthesis | [Date] | ON TRACK
UX Design | Wireframes approved; hi-fi flows in progress | [Date] | ON TRACK
Frontend Engineering | API integration blocked — auth service delay | [Date] | AT RISK
Backend Engineering | Core endpoints shipped; 2 remaining | [Date] | ON TRACK
QA & Testing | Coverage at 45% — ramp needed before release | [Date] | CRITICAL
DevOps & Deploy | Staging provisioned and healthy | [Date] | ON TRACK
Stakeholder Review | Scheduled for end of sprint 5 | [Date] | ON TRACK
Legend: On track At risk Critical

## Slide 6
TASK TRACKER
Task Tracker — [Insert Date]
Task | Priority | Assigned To | Due Date | Complete | Status
Design system audit | HIGH | [Name] | [Date] | 80% | ON TRACK
API contract definition | HIGH | [Name] | [Date] | 100% | DONE
Component library setup | MED | [Name] | [Date] | 80% | ON TRACK
Accessibility audit | MED | [Name] | [Date] | 0% | NOT STARTED
Integration testing | MED | [Name] | [Date] | 100% | DONE
Documentation | LOW | [Name] | [Date] | 100% | DONE
Performance optimization | LOW | [Name] | [Date] | 60% | ON TRACK
Legend: On track Done Overdue Not started

## Slide 7
TASK REGISTER
Detailed Task Register
ID | Task | Description | Responsible | Priority | Start | Due | % Done | Notes
1 | Design system audit | Audit current component library against brand guidelines | [Name] | HIGH | [Date] | [Date] | 80% | Blocker: missing icon set
2 | API contract | Define and document REST API contracts | [Name] | HIGH | [Date] | [Date] | 100% | Complete
3 | Component library | Set up shared component library in Figma | [Name] | MED | [Date] | [Date] | 80% | In progress
4 | Accessibility audit | WCAG 2.1 AA compliance audit | [Name] | MED | [Date] | [Date] | 0% | Not started — dep on #3
5 | Integration testing | End-to-end integration test suite | [Name] | MED | [Date] | [Date] | 100% | Complete
6 | Documentation | Technical documentation and API docs | [Name] | LOW | [Date] | [Date] | 100% | Complete
7 | Performance optimization | Bundle size and load time optimization | [Name] | LOW | [Date] | [Date] | 60% | Ongoing
Source: [Insert source]

## Slide 8
OBJECTIVES & KEY RESULTS
OKRs Status — [Insert Date]
Objective | Key Result | Owner | Status | Notes | Result
Ship MVP | Complete core feature set | [Name] | DONE | All P0 features shipped | 1.0
 | Zero critical bugs at launch | [Name] | ON TRACK | 2 bugs remaining | 0.7
 | User testing with 10 participants | [Name] | DONE | 12 sessions completed | 1.0
Scale platform | Support 10K concurrent users | [Name] | ON TRACK | Load testing at 8K | 0.3
 | Reduce p95 latency to <200ms | [Name] | AT RISK | Currently 280ms | 0.4
 | Set up monitoring & alerting | [Name] | DONE | Datadog integrated | 1.0
Drive adoption | Onboard 5 pilot teams | [Name] | ON TRACK | 3 teams onboarded | 0.6
 | Collect 50 user feedback forms | [Name] | ON TRACK | 32 responses so far | 0.6
 | NPS score ≥ 40 | [Name] | AT RISK | Current NPS: 28 | 0.3
Legend: Completed In progress At risk Blocked Moved

## Slide 9
PROJECT TIMELINE
Key Milestones
Jan 2026
DONE
Project Kickoff
Stakeholder alignment, scope definition, and team onboarding
Feb 2026
DONE
Discovery Complete
User research, competitive analysis, and requirements signed off
Apr 2026
DONE
Design System Shipped
Component library, tokens, and brand guidelines delivered
Jun 2026
ON TRACK
MVP Launch
Core features in production, pilot users onboarded
Sep 2026
AT RISK
Scale to 10K Users
Load testing, performance optimization, and monitoring rollout
Dec 2026
UPCOMING
Full Release
GA launch, documentation, and handoff to ops team
Legend: Done On track At risk Upcoming

## Slide 10
Got a Project? Let's Talk.
rajiv@intelligaia.com
intelligaia.com
+1 (XXX) XXX-XXXX